## Slide 1
Nr. | Category | Team | Task | Responsible | Start | End | Status | Notes
 | Date Update: | 04-Jan-16 |  |  |  |  |  | 
1 | PPIC Gunung Putri |  |  |  |  |  | Closed | 
2 | Re Build KSP-ONLINE ( NEW KSP-Online ) |  |  |  |  |  | Open | 
 |  | IT | LPAP with status | Nasruddin | 4-Jan-16 |  | Open | 
 |  |  | Inventory Barang Promosi |  | 4-Jan-16 |  | Open | 
 |  |  | Launching New KSP - Online |  | 1-Feb-16 |  | Open | 
3 | Perhitungan gaji Borongan GP |  |  |  |  |  | Open | 
a | - Design system | IT+ Team Gp | - Identifikasi Data | Nasruddin | 1-Mar-16 |  | Open | 
 |  |  | Membuat Data Flow |  |  |  | Open | 
b | Development |  | Building - coding | Nasruddin |  |  | Open | 
4 | Upgrade KSP-Online ( Menambahkan Modul- Modul untuk Support team Promosi ) |  |  |  |  |  | Open | 
 |  | IT | Absensi MD/SPG |  |  |  |  | 
 |  |  | Informasi Alokasi kiriman / update |  |  |  |  | 
 |  |  | Informasi rekap Kunjungan (kolaborasi dgn STRIM) |  |  |  |  | 
 |  |  | RBOP Online |  |  |  |  | 
5 | MONITORING STRIM |  |  |  |  |  | Open |